List of Projects 

Funded by 
International Financial Organisations 
in Ukraine                                
1. Development Project - implemented jointly with the World Bank
1.1. Second Roads and Safety Improvement Project 
	Period of project implementation (use of funds)
	11.10.2012 - 31.12.2018

	Objective
	Bringing transport and operational condition of the road M-03 Kyiv-Kharkiv to the European level in the section from Lubny to Poltava - one of the most important highways in Ukraine which coincides with Europe-asia national transport corridor 

	Participants of the Project
	State Road Agency of Ukraine (Ukravtodor) - Executive in charge/Implementing Agency

	Commitment amount
	World Bank: $ 450 million  


L
	Years
	2012
	2013
	2014
	2015
	2016
	2017
	2018
	Summary Status of Financing (US$ Millions) 
as of June 30, 2018 

	Disbursed (in the currency of the loan)
	1.13
	81.02
	85.2
	44.61
	20.31
	12.81
	22.10
	278.6 (61,9 %)


1.2. The Social Security Nets Modernization Project of Ukraine
	Period of project implementation (use of funds)
	02.10.2014 – 01.10.2020

	Objective
	Improve the performance of Ukraine’s social assistance and social services system for low-income families, supporting de-institutionalization of children’s services and strengthening SSN administration to ensure efficient oversight and controls in both social assistance and social services delivery.

	Participants of the Project
	Ministry of Social Policy of Ukraine  – Executive in charge/Implementing Agency

Ukrainian Social Investment Fund

	Commitment amount
	Commitment amount - $ 300 million.  


	Years
	2014
	2015
	2016
	2017
	2018
	Summary Status of Financing (US$ Millions) as of 
June 30, 2018

	Disbursed 
(in the currency of the loan)
	20.75
	21.13
	31.44
	18,38
	2,85
	94,55 (31,5 %)


1.3. Second Urban Infrastructure Project
	Period of project implementation (use of funds)
	21.11.2014 – 31.10.2020.

	Objective
	Assisting the participating municipal enterprises in enhancing the quality and reliability of services, and efficient use of energy by improving their institutional capacity and investment of works on the restoration and replacement of damaged water supply systems, sanitation and recycling of solid wastes and improvement of ecological situation of the territories at the expense of solving the problem of wastewater treatment and solid waste management

	Participants of the Project
	The Ministry of regional development, construction and housing and communal services of Ukraine – Executive in charge/Implementing Agency, public utilities - water utilities in the following cities: Colomyya, Kharkiv, Zhytomyr, Kirovohrad, Kyiv, Kramatorsk, Ternopil, Vinnytsia, Cherkasy.

	Commitment amount
	Commitment amount - $ 342.107 million ($ 292,107 million – IBRD (the amount after reduction), $ 50 million - CTF) 


	Years
	2014
	2015
	2016
	2017
	2018
	Summary Status of Financing (US$ Millions) as of 
June 30, 2018

	Disbursed - IBRD Commitment
	0.75
	4.59
	1.27
	9,17
	10,6
	26,38 (9 %)

	Disbursed - CTF Commitment
	0.23
	0.0
	1.02
	1,75
	2,18
	5,18 (10,4 %)


1.4. The District Heating Energy Efficiency Project
	Period of project implementation (use of funds)
	21.11.2014 – 31.10.2020

	Objective
	The provision of utilities participating in the project - assist in improving the economic and energy efficiency, minimizing costs of fuel and energy resources, improving their institutional capacity and investing in increasing the reliability of operation of heat supply systems through the reconstruction of district heating systems (generation and transport of heat), as well as improving the environmental situation of regions.

	Participants of the Project
	The Ministry of regional development, construction and housing and communal services of Ukraine –Executive in charge/Implementing Agency, utilities – companies of a heat supply of the following cities: Kharkiv, Kamenets – Podilskyi, Mykolaiv, Kherson, Dnipro, Ternopil.

	Commitment amount 
	Commitment amount - $ 162.1 million ($ 112.1 million – IBRD (the amount after reduction), $ 50 million - Clean Technology Fund) 


	Years
	2014
	2015
	2016
	2017
	2018
	Summary Status of Financing (US$ Millions) as of June 30, 2018

	Disbursed - IBRD Commitment
	0.83
	1.65
	5.66
	13,66
	3,00
	24,80 (11,2 %)

	Disbursed - CTF Commitment
	0.23
	0.19
	0.61
	1,72
	0,13
	2,88 (6,8 %)


1.5. Second Power Transmission Project
	Period of project implementation (use of funds)
	09.06.2015 - 30.06.2020

	Objective
	Increasing the level of power supply reliability through rehabilitation of power transmission stations and upgrade the network of electricity transmission, as well as strengthening institutional capacities of the NPC “Ukrenergo”.

	Participants of the Project
	The Ministry of energy and coal industry – Executive in charge and Implementing Agency
NPC “Ukrenergo”

	Commitment amount
	Commitment amount - $ 378.425 million ($ 330.0 million – IBRD, $ 48.425 million - Clean Technology Fund)


	Years
	2015
	2016
	2017
	2018
	Summary Status of Financing (US$ Millions) as of 
June 30, 2018

	Disbursed - IBRD Commitment
	0.83
	0.07
	14,93
	1,55
	17,38 (5,3 %)

	Disbursed - CTF Commitment
	0.22
	0.00
	0,00
	0,00
	0,22 (0.5 %)


1.6. Serving People, Improving Health project

	Period of project implementation (use of funds)
	15.06.2015- 30.09.2020

	Objective
	Improving quality of medical services in selected regions with special focus on primary and secondary prevention of cardiovascular diseases and cancer, enhancing efficiency of governing in the healthcare system.

	Participants of the Project
	Health Ministry of Ukraine – Executive in charge and Implementing Agency
Departments/Administration of healthcare in 8 regions of Ukraine (Vinnytsia, Volyn, Dnipropetrovsk, Zakarpattia, Zaporizhzhia, Lviv, Poltava, and Rivne regions) and Vinnytsia city.

	Commitment amount
	Commitment amount – $ US 214,73 million


	Years
	2015
	2016
	2017
	2018
	Summary Status of Financing (US$ Millions) as of 
June 30, 2018

	Disbursed 
(in the currency of the loan)
	1,34
	7,30
	32,22
	12,15
	53,01 (24,07 %)


1.7. Road Sector Development Project (Third Road Safety Improvement Project in Ukraine)
	Period of project implementation (use of funds)
	11.02.2016 – 31.12.2021

	Objective
	Support for the reform program of the sector of highways and decentralization: the completion of the transport corridor from Kiev to Kharkiv M-03 (section between Poltava and Kharkiv) and capital repair and maintenance of the national road network

	Participants of the Project
	State Road Agency of Ukraine (Ukravtodor) - Executive in charge/Implementing Agency

	Commitment amount
	Commitment amount – $ US 115.6 million (the amount after reduction).


	Years
	2016
	2017
	2018
	Summary Status of Financing (US$ Millions) as of 
June 30, 2018

	Disbursed 
(in the currency of the loan)
	1.94
	1,19
	17,89
	21,02 (6,2 %)


1.8. Access to Long-Term Finance project
	Period of project implementation (use of funds)
	12.06.2018-31.03.2022

	Objective
	Funding of investment and innovation projects of the economy’s private sector, in particular, small and medium entrepreneurship projects and mid-cap companies, as well as social and economic infrastructure projects including projects to support export, whose implementation promotes development of the Ukrainian economy and strengthening advantages of Ukrainian companies.

	Participants of the Project
	Ukreximbank JSC - Executive in charge/Implementing Agency

Ukrainian commercial banks, Ukrainian enterprises in industrial and commercial sectors

	Commitment amount
	Commitment amount – $ US 150 million 


	Years
	2018
	Summary Status of Financing (US$ Millions) as of 
June 30, 2018

	Disbursed 
(in the currency of the loan)
	15,38
	15,38 (10,3 %)


2 Development projects implemented jointly with the European Bank for reconstruction and development:
2.1. Construction of 750 kV Overhead Line Rivnenska NPP- Kyivska Substation project
	Period of project implementation (use of funds)
	25.03.2009 - 31.12.2017 (extension up to 30.06.2018 is being prepared)

	Objective
	Elimination of current capacity limitation of Rivnenska and Khmelnytska NPPs; enhancing reliability of power supply to consumers in the central part of Ukrainian energy system.

	Participants of the Project
	Ministry of coal industry, NEC "Ukrenergo"

	Commitment amount
	EUR 150 million


	Years
	2009
	2010
	2011
	2012
	2013
	2014
	2015
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as of  June 30, 2018

	Disbursed
	1,51
	0,03
	12,63
	13,01
	14,33
	47,08
	41,40
	14,75
	5,20
	0,00
	149,93 (99,95 %)


2.2. Project “Improvement of Transport and Operational Conditions of Road Approaches to Kyiv"
	Period of project implementation (use of funds)
	16.09.2011 – 31.12.2021

	Objective
	Bringing transport and operational condition of roads on the main approaches to the city of Kyiv to the European level in view of preparation for the final of football Cup Euro 2012.

	Participants of the Project
	Ukravtodor 

	Commitment amount
	EUR 450 million


	Years
	2011
	2012
	2013
	2014
	2015
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as of  June 30, 2018

	Disbursed 
	65.38
	69.13
	35.17
	29.16
	31.98
	36.17
	32,67
	7,73
	309,39 (68,75 %)


2.3. Construction of 750 kV Overhead Line Zaporizka NPP – Kakhovska Substation project
	Period of project implementation (use of funds)
	25.03.2009 - 31.12.2017 (extension up to 30.06.2018 2018 is being prepared)

	Objective
	Ultimate use of the Zaporizka NPP nominal capacity (which is limited as of today), as well as enhancing reliability of power supply to consumers in the southern part of Ukrainian energy system in conditions of thermal power stations working at decreased capacity, by means of transferring the capacity directly from the generation source (Zaporizka NPP), enhancing reliability of power supply to consumers in the Dnipro energy system by means of transferring the capacity to consumers of the southern energy system via 750 kV OHL Line Zaporizka NPP – Kakhovka, improving stability of electricity supply to consumers in the central part of the Ukrainian energy system and Crimea; renovation of 330/220 Novokakhovska substation.

	Participants of the Project
	Ministry of coal industry, NEC "Ukrenergo"

	Commitment amount
	EUR 175 million


	Years
	2009
	2010
	2011
	2012
	2013
	2014
	2015
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as of  June 30, 2018

	Disbursed
	1,73
	11,1
	16,36
	36,69
	43,0
	5,91
	6,48
	1,73
	11,1
	16,36
	121,91 (69,66 %)


2.4. Hydro Power Plants Rehabilitation Project
	Period of project implementation (use of funds)
	21.12.2012 - 30.06.2018

	Objective
	Upgrade hydromechanical and Electromechanical equipment for hydro power plants to achieve a total capacity of 1,396 MW, which implies a 10% capacity increase.

	Participants of the Project
	Ministry of coal industry, PJSC "Ukrhydroenergo"

	Commitment amount
	EUR 180 million


	Years
	2015
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as of  June 30, 2018

	Disbursed
	0,00
	1,68
	8,58
	0,01
	10,27 (5,71 %)


2.5. The project "Implementation of the consolidated safety upgrade program of Ukrainian NPPs"
	Period of project implementation (use of funds)
	19.12.2014 – 2016 (pending approval by the end of 2020)

	Objective
	The objective of the project is to bring security of all NPP power units of Ukraine to internationally-accepted levels

	Participants of the Project
	Ministry of coal industry, SE NNEGC "Energoatom" 

	Commitment amount
	The EBRD Commitment (EUR 300 million) and Euratom (EUR 300 million).


	Years
	2014
	2015
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as of
June 30, 2018

	Disbursed - EBRD Commitment 
	3.0
	1.12
	26.88
	22,34
	51,90
	105,24 (35 %)

	Disbursed - Euratom Commitment
	0.0
	0.0
	0.0
	50.0
	0.0
	50.0 (16.67 %)


2.6. Dnipropetrovsk Metro Construction Completion Project
	Period of project implementation (use of funds)
	22.04.2015 – 27.07.2021

	Objective
	Completion of the first phase of metro in the city of Dnipropetrovsk from station "Kommunarivska" to the station "Musejna" with a train electrodepot.

	Participants of the Project
	Dnipropetrovsk City Council, Municipal Company “Dnipropetrovsk Metro”

	Commitment amount
	EUR 152 million


	Years
	2015
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as of  
June 30, 2018

	Disbursed 
	1.52
	9.33
	1,10
	5,25
	17.20  (11,32 %)


2.7. Reconstruction, capital repairs and technical re-equipping of the main gas pipeline Urengoy - Pomary - Uzhgorod
	Period of project implementation (use of funds)
	2015- 2019 

	Objective
	The objective of the project is to increase the reliability, transparency, efficiency and commercial attractiveness of the existing transport routes, reduce the negative impact on the environment, minimize risks of natural gas supplies to European consumers via Ukraine

	Participants of the Project
	Ministry of coal industry, Ukrtransgas JSC

	Commitment amount
	Commitment amount - EUR 150 million.

	Disbursement
	Not started, measures are being taken to meet conditions for entry of the Project agreements into force.


3. Development Projects implemented jointly with the European Investment Bank:
3.1. Construction of the 750 kV Rivne NPP – Kyiv overhead transmission line
	Period of project implementation (use of funds)
	15.09.2009 –31.12.2020

	Objective
	The elimination of the existing bandwidth limitations of the power grid in the section of the West - Vinnitsa on the output power of the Rivne and Khmelnitsky nuclear power plants; increase of power supply reliability of consumers of Central part of Consolidated power system of Ukraine.

	Participants of the Project
	Ministry of coal industry, NEC "Ukrenergo"

	Commitment amount
	EUR 150 million


	Years
	2012
	2013
	2014
	2015
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as of  June 30, 2018

	Disbursed
	25.0
	0.0
	0.0
	39.45
	0.00
	0.00
	0.00
	64.45 (42.97%)


3.2. Ukraine - European Roads of Ukraine II (Improvement of traffic condition of the roads at approaches to Kiev)
	Period of project implementation (use of funds)
	07.02.2012-31.12.2020

	Objective
	Bringing transport and operational condition of roads on the main approaches to the city of Kyiv to the European level in view of preparation for the final of football Cup Euro 2012.

	Participants of the Project
	Ukravtodor 

	Commitment amount
	EIB Commitment: EUR 450 million.


	Years
	2011
	2012
	2013
	2014
	2015
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as of  June 30, 2018

	Disbursed
	0.0
	79.0
	83.91
	0.0
	0.0
	10.0
	0,0
	0,00
	172.91 (38.42%)


3.3. The project "Construction of overhead line 750 kV Zaporizhzhia NPP – Kakhovska"
	Period of project implementation (use of funds)
	03.12.2012 –31.12.2020

	Objective
	Maximum utilization of the installed capacity of the Zaporizhzhia nuclear power plant (whose capacity is limited today), as well as improvement of the reliability of consumer power supply of the Southern power system in the thermal power plants of IPS of Ukraine with a reduced capacity due to transit power directly from the generation source (Zaporizhzhia NPP), increasing the reliability of electricity supply to consumers of the Dnieper power system due to the transit of the transmission line to power consumers of southern power system 750 kV Zaporizhzhia NPP – Kakhovka, increase the stability of electricity supply of consumers of the Central part of IPS of Ukraine and the Crimea; upgrade substation 330/220 Novokahovska. 

	Participants of the Project
	Ministry of coal industry, NEC "Ukrenergo"

	Commitment amount
	Commitment amount - EUR 175 million


	Years
	2014
	2015
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as
June 30, 2018

	Disbursed 
	5.0
	30.0
	25.0
	0,0
	0,00
	60.0 (34.29 %)


3.4. The project "Development of the water supply and wastewater system in the city of Mykolaiv"
	Period of project implementation (use of funds)
	12.09.2012-31.12.2014 (prolongation to 31.12.2020 - under consideration)

	Objective
	To ensure the European level of environmental safety, full compliance with national standards for wastewater treatment and their discharge into water bodies, to bring purification and supply of drinking water to consumers to European standards.

	Participants of the Project
	Ministry of regional development, construction and housing and communal services of Ukraine, Municipal Water Utility „Mykolayiv vodokanal“

	Commitment amount
	Commitment amount - EUR 15.54 million


	Years
	2014
	2015
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as of 
 June 30, 2018

	Disbursed 
	5.0
	0.0
	0.0
	0,0
	0,00
	5.0 (32.18 %)


3.5. Hydro Power Plants Rehabilitation Project
	Period of project implementation (use of funds)
	09.04.2014 – 31.12.2020

	Objective
	To upgrade hydromechanical and Electromechanical equipment of hydro power plants to achieve a total capacity of 1,396 MW, which implies a 10% increase in power.

	Participants of the Project
	Ministry of coal industry, PJSC "Ukrhydroenergo".

	Commitment amount
	EIB Commitment: EUR 200 million.


	Years
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as of
June 30, 2018

	Disbursed 
	2.0
	22.0
	0,00
	24.0 (12 %)


3.6. The Project "Metro Construction Completion in the city Dnipropetrovsk"
	Period of project implementation (use of funds)
	11.11.2014 - 26.10.2020

	Objective
	Completion of the first phase of metro in the city of Dnipropetrovsk from station "Kommunarivska" to the station "Musejna" with a train electrodepot.

	Participants of the Project
	The Ministry of Finance of Ukraine, Dnipropetrovsk Сity Council, Directorate of Metro construction, Municipal Company “Dnipropetrovsk Metro”, the Ministry of Infrastructure

	Commitment amount
	EIB Commitment amount: EUR 152 million. 


	Years
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as of  
June 30, 2018

	Disbursed 
	9.33
	0,00
	0,00
	9,33 (6,14 %)


	Period of project implementation (use of funds)
	05.10.2014 - 31.07.2018

	Objective
	The objective of the Project is construction of a tunnel on the section of Beskydy-Skotarske of the International transport 
corridor No. 5.

	Participants of the Project
	Ministry of Infrastructure and Ukrainian Railways

	Commitment amount
	EIB Commitment amount: EUR 55 million.


 3.7. Beskydy railway tunnel Project (Ukraine)
	Years
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as of  June 30, 2018

	Disbursed
	35.0
	0,0
	14,0
	49,0 (89,09 %)


3.8. The Project "the Main loan for SME and mid cap"
	Period of project implementation (use of funds)
	16.08.2015-24.12.2020

	Objective
	To empower financing opportunities for the real economy, support the development of the private sector, in particular projects of SMEs and institutions with a mid capitalization, as well as other high-priority projects, including projects of social and economic infrastructure, including energy efficiency projects, mitigation of climate change and adaptation.

	Participants of the Project
	The Ministry of Finance of Ukraine, small and medium enterprises and mid-cap companies.

	Commitment amount
	EIB Commitment amount: EUR 400 million.

	Disbursement
	As of 30.06.2018 disbursement has not started.


	Years
	2017
	2018
	Summary Status of Financing (Million EUR) as of  
June 30, 2018

	Disbursed
	63,0
	0,0
	63,0 (15,75 %)


3.9. Reconstruction, capital repairs and technical re-equipping of the main gas pipeline Urengoy – Pomary-Uzhgorod
	Period of project implementation (use of funds)
	16.08.2015 - 01.12.2018

	Objective
	To improve reliability, transparency, efficiency and commercial attractiveness of the existing transport routes, to reduce the negative impact on the environment, to minimize risks of natural gas supplies to European consumers via Ukraine

	Participants of the Project
	Ministry of coal industry, Ukrtransgas JSC.

	Commitment amount
	EIB Commitment: EUR 150 million.

	Disbursement
	As of 30.06.2018 disbursement has not started. 


3.10. The project "Emergency loan program for recovery of Ukraine"
	Period of project implementation (use of funds)
	13.05.2015-31.12.2021

	Objective
	To support multisectoral measures to invest in the sectors of municipal and social infrastructure to overcome the consequences of the conflict in Eastern Ukraine, which subjected to destruction of part of Eastern Ukraine in the period from March until the beginning of September 2014.

	Participants of the Project
	Ukraine will be the Borrower of an EIB loan and is to take the obligation to direct the funds to support multi-circular measures on investment in the sectors of municipal and social infrastructure to overcome the consequences of the conflict in Eastern Ukraine.

	Commitment amount
	EIB Commitment amount - approximately EUR 200.0 million


	Years
	2015
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as of  June 30, 2018


	Disbursed
	15.0
	0.0
	0,0
	0,0
	15.0 (7.5 %)


3.11. The project "The Main credit for the agricultural sector - Ukraine" (UKRAINE AGRI-FOOD APEX LOAN)
	Period of project implementation (use of funds)
	28.12.2015 – 28.12.2019

	Objective
	The extension of possibilities of financing of agricultural sector of economy, in particular projects of SMEs and institutions with mid-capitalization in the agricultural sector of the economy, namely the portfolio of modernization projects in the areas of cereals, oil seeds, fishery and aquaculture in Ukraine.

	Participants of the Project
	The Ministry of Finance of Ukraine, small and medium enterprises and mid-cap companies in the agricultural sector of economy.

	Commitment amount
	Commitment amount - EUR 400 million 

	Disbursement
	As of 30.06.2018 disbursement has not started. 


3.12. Ukraine Municipal Infrastructure Programme
	Period of project implementation (use of funds)
	03.02.2016 – 23.07.2021

	Objective
	The programme envisages implementation of projects in medium and large cities for the protection and reconstruction of urban infrastructure, replacement of equipment, modernization of heat and water supply networks.

	Participants of the Project
	The Ministry of regional development and construction of Ukraine - Executive in charge/implementing agency

Central and local executive power bodies, public and communal enterprises.

	Commitment amount
	Commitment amount - EUR 400 million

	Disbursement
	As of 30.06.2018 disbursement has not started.


3.13. Ukraine Urban Public Transport
	Period of project implementation (use of funds)
	2017-2022

	Objective
	Implementation of tasks for the development of environmentally friendly and socially beneficial transport which includes activities to update the fleet of buses, trams and trolleybuses, the construction and reconstruction of tram and trolleybus lines, the introduction of modern payment systems and information systems 

	Participants of the Project
	The Ministry of infrastructure of Ukraine - Executive in charge

Local self-government bodies and communal enterprises.

	Commitment amount
	Commitment amount EUR 200 million 

	Disbursement
	As of 30.06.2018 disbursement has not started.


3.14. The project "Higher Education of Ukraine"
	Period of project implementation (use of funds)
	19.12.2016 - 19.12.2022

	Objective
	Financing projects in the field of higher education (the deepening of cooperation in the sphere of financing projects in the field of higher education, the project provides 147 buildings for coverage by energy audit and rehabilitation, the creation and modern equipping of more than 20 new and existing laboratories in seven universities of Ukraine.)

	Participants of the Project
	Ministry of Education - Executive in charge
It is planned to involve universities from different regions of Ukraine in participation in the project, namely: 
-
Lviv Polytechnic National Technical University,
-
Poltava National Technical University n.a. Yuri Karazin 
-
Chernihiv National University of Technology,
-
Sumy State University, 
-
National Pedagogical Dragomanov University, 
-
Kharkiv Polytechnic Institute National technical University, 
-
Vinnytsia National Technical University and others.

	Commitment amount
	Commitment amount EUR 120 million 

	Disbursement
	As of 30.06.2018 disbursement has not started.


4. Development projects implemented jointly with Reconstruction Credit Institute (KfW):
4.1. Municipal Water Infrastructure Project Chernivtsi, Phase 1
	Period of project implementation (use of funds)
	27.01.2016 – 31.12.2018

	Objective
	Raising the level of reliability, efficiency and quality of production, preparation of drinking water and transporting it to consumers through reconstruction of the existing system of water production, supply and distribution.

	Participants of the Project
	MU "Chernivtsivodokanal"

	Commitment amount
	Commitment amount EUR 17.0 million

	Disbursement
	As of 30.06.2018 disbursement has not started.


4.2. Unrelated financial loan – the Investment part
	Period of project implementation (use of funds)
	15.07.2015 – 31.12.2017

	Objective
	Investments in rehabilitation and modernization of infrastructure of Eastern part of Ukraine, in particular, on such areas as transport, energy, district heating, energy efficiency, water supply, drainage, social infrastructure, rehabilitation and construction of housing. The main design directions of application of this investment part – energy (EUR 150 million), supply of goods (EUR 60 million) and municipal infrastructure (EUR 90 million). 

	Participants of the Project
	The Ministry of Finance of Ukraine, Ministry of regional development, construction and housing and communal services of Ukraine. housing and communal utilities in Eastern part of Ukraine, Ministry of infrastructure of Ukraine, The Ministry of fuel and energy of Ukraine

	Commitment amount
	Commitment amount EUR 300 million

	Disbursement
	As of 30.06.2018 disbursement has not started.


4.3. The Project of Improving Effectiveness of Electricity Transmission (modernization of substations)
	Period of project implementation (use of funds)
	04.12.2012 – 31.10.2017 (extended by the Reconstruction Credit Institute in accordance with the terms of the Agreement).

	Objective
	Renovation and modernization of five substations of Dnieper and Donbass power systems, namely: 330 kV "Kirovska" substation at Dniprovska EPP in Dnipropetrovsk region, 330 kV "Dnieper-Donbass" substation at Dniprovska EPP in Zaporizhzhia region,  330 kV "Tsentralna" substation at Donbasskaya EPP in Donetsk region, 330 kV "Mikhajlovka" substation and 220 kV "Lisichanska" SS at Donbasska EPP in Luhansk region.

	Participants of the Project
	Ministry of fuel and energy of Ukraine, NEC "Ukrenergo"

	Commitment amount
	Commitment amount EUR 40.5 million (the amount after reduction).


	Years
	2016
	2017
	2018
	Summary Status of Financing (Million EUR) as of  
June 30, 2018

	Disbursed
	3.62
	3,26
	2,12
	9 (22,22 %)


4.4. The project "Support to Small and Medium Enterprises"
	Period of project implementation (use of funds)
	29.12.2012 – 29.12.2016

	Objective
	To provide funds to continue financing for the replenishment of the fixed assets and current assets of small and medium enterprises of Ukraine.

	Participants of the Project
	The Ministry of Finance of Ukraine, the German-Ukrainian Fund
, selected participating banks

	Commitment amount
	Commitment amount EUR 10 million


	Years
	2017
	Summary Status of Financing (Million EUR) as of 
December 31, 2017

	Disbursed 
	10,00
	10,00 (100 %)


The projects to be implemented with support of international financial institutions
1. Development Projects implemented jointly with the World Bank:
1.1. Access to Long Term Finance Project
	Period of project implementation (use of funds)
	The set term of validation  - 01.05.2018

	Objective
	To finance investment and innovative projects for the development of the private sector, in particular projects of small and medium enterprises and mid-cap companies, as well as projects of social and economic infrastructure, including projects to support exports, the implementation of which will contribute to the development of Ukraine's economy, strengthening of competitive advantages of Ukrainian enterprises.

	Participants of the Project
	JSC “Ukreximbank” - Executive in charge/Implementing Agency; Ukrainian banks (participating banks), Ukrainian enterprises in the industrial and commercial sector. 

	Commitment amount
	World Bank Commitment amount – $ US 150.0 million  


2. Development projects implemented jointly with the European Bank for reconstruction and development:
2.1. Kharkiv Third Metro Line Extension project
	Period of project implementation (use of funds)
	11.12.2017 – 11.12.2020

	Objective
	Improvement of public transport services in Kharkiv, increasing the share of passenger transportation by metro by increasing the length of Oleksiivska metro line by 3.47 km and the commissioning of two stations and a train depot, Oleksiivske.

	Participants of the Project
	The Ministry of Finance of Ukraine, Communal Enterprise "Kharkivsky Metropoliten"

	Commitment amount
	EBRD Commitment amount - EUR 160 million. 


2.2. The project "Modernization of the Ukrainian Railways (modernization of the infrastructure of PJSC "Ukrzaliznytsia")"
	Period of project implementation (use of funds)
	30.12.2017-30.12.2022

	Objective
	Electrification, modernization of signalling systems and communication: transition into electric traction of the Mykolaiv port hub by means of electrification of a section Dolinska – Mykolaiv – Kherson. The length of the Dolinskaya – Mykolaiv section is 148 km, Mykolaiv – Kolosivka – 105 km; the construction of the second power ship in the ports of Grand Odessa due to the electrification of the branch Mykolaiv – Kolosivka, then on the electricity in ports; construction of second track on Dolinskaya – Mykolaiv section, as well as reconstruction, electrification, construction and modernization of devices of SCB (signalling, communication, blocking) and communication throughout the whole direction Dolynska – Mykolaiv – Kolosivka.

	Participants of the Project
	The Ministry of infrastructure - Executive in charge, PJSC "Ukrzaliznytsia"

	Commitment amount
	EBRD Commitment amount - EUR 150 million. 


3. Development Projects implemented jointly with the European Investment Bank:
3.1. Kharkiv Third Metro Line Extension project
	Period of project implementation (use of funds)
	11.12.2017 – 11.12.2021

	Objective
	Improvement of public transport services in Kharkiv, increasing the share of passenger transportation by metro by increasing the length of Oleksiivska metro line by 3.47 km and the commissioning of two stations and a train depot, Oleksiivske.

	Participants of the Project
	The Ministry of Finance of Ukraine, Communal Enterprise "Kharkivsky Metropoliten"

	Commitment amount
	EIB Commitment amount - close EUR 160 million


3.2. The project "Modernization of the Ukrainian Railways (modernization of the infrastructure of PJSC "Ukrzaliznytsia")"
	Period of project implementation (use of funds)
	19.12.2017 – 19.12.2022

	Objective
	Electrification, modernization of signalling systems and communication: transition into electric traction of the Mykolaiv port hub by means of electrification of a section Dolinska – Mykolaiv – Kherson. The length of the Dolinskaya – Mykolaiv section is 148 km, Mykolaiv – Kolosivka – 105 km; the construction of the second power ship in the ports of Grand Odessa due to the electrification of the branch Mykolaiv – Kolosivka, then on the electricity in ports; construction of second track on Dolinskaya – Mykolaiv section, as well as reconstruction, electrification, construction and modernization of devices of SCB (signalling, communication, blocking) and communication throughout the whole direction Dolynska – Mykolaiv – Kolosivka.

	Participants of the Project
	The Ministry of infrastructure - Executive in charge, PJSC "Ukrzaliznytsia"

	Commitment amount
	Roughly Commitment amount - EUR 150 million. 


3.3. Ukraine Urban Road Safety Project
	Period of project implementation (use of funds)
	2018 - 2023

	Objective
	Decreasing the mortality and injury level in the urban areas set out by the local administrations, including the following measures: urban road infrastructure improvement aimed at reducing road accidents number; improving road crossings infrastructure; street renovations: installing facilities for pedestrians and cyclists, and for enabling access to public transport and communal services; preparing route action plans or wide zone programs (slowing down the speed in townships or close to schools); supporting legal and monitoring bases to realize such measures.

	Participants of the Project
	The Ministry of infrastructure - Executive in charge, every city will independently decide on the Beneficiary to obtain the loan.

	Commitment amount
	Roughly Commitment amount - EUR 75 million. 


4. Joint projects with the Nordic Environment Finance Corporation ( NEFCO)
4.1. The project "Higher Education of Ukraine"
	Period of project implementation (use of funds)
	19.12.2017- 19.12.2021

	Objective
	Financing projects in the field of higher education (the deepening of cooperation in the sphere of financing projects in the field of higher education, the project provides 147 buildings for coverage by energy audit and rehabilitation, the creation and modern equipping of more than 20 new and existing laboratories in seven universities of Ukraine.)

	Participants of the Project
	The Ministry of Finance of Ukraine, the Ministry of Education. It is planned to involve universities from different regions of Ukraine in participation in the project, namely: 
-
Lviv Polytechnic National Technical University,
-
Poltava National Technical University n.a. Yuri Karazin 
-
Chernihiv National University of Technology,
-
Sumy State University, 
-
National Pedagogical Dragomanov University, 
-
Kharkiv Polytechnic Institute National technical University, 
-
Vinnytsia National Technical University and others.

	Commitment amount
	NEFCO loan amount - EUR 30 million 








4
2

